## Slide 1
InStore Squad

## Slide 2
Pouria Azadeh

## Slide 3
Modify Search Product API
Assignee/Contributors: Pouria Azadeh
Stakeholder: Operation
KRs: Launch of Mart in all of Smart Vendor
Deadline: September 9
Accomplishments
Challenges
Start: August 31
Status: QA
Progress: OnTrack
Estimate: 2.0 Hours
Scope Chg:

## Slide 5
Fix Date Format Issue in Purchase Order Creation
Assignee/Contributors: Pouria Azadeh
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: August 31
Status: QA
Progress: OnTrack
Estimate:
Scope Chg:

## Slide 7
Remove Limit from Classes API Response
Assignee/Contributors: Pouria Azadeh
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: September 16
Status: QA
Progress: OnTrack
Estimate:
Scope Chg:

## Slide 9
Suppliers' of Non-Tehran cities
Assignee/Contributors: Pouria Azadeh
Stakeholder: Commercial, Finance
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: September 16
Status: QA
Progress: OnTrack
Estimate: 12.0 Hours
Scope Chg:

## Slide 11
Real History APIs (Back)
Assignee/Contributors: Pouria Azadeh
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline: August 26
Accomplishments
Challenges
Start: August 20
Status: QA
Progress: OnTrack
Estimate: 12.0 Hours
Scope Chg:

## Slide 13
Fix the issue of price History
Assignee/Contributors: Pouria Azadeh
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: July 24
Status: Resolved
Progress: OnTrack
Estimate: 3.0 Hours
Scope Chg:

## Slide 15
Finance team should be able to insert 0 as a valid number for the POs' details(Back)
Assignee/Contributors: Pouria Azadeh
Stakeholder: Finance
KRs: Launch of Mart in all of Smart Vendor
Deadline: August 26
Accomplishments
Challenges
Start: August 20
Status: Resolved
Progress: OnTrack
Estimate: 2.0 Hours
Scope Chg:

## Slide 17
Transfer Request New Form(Back)
Assignee/Contributors: Pouria Azadeh
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: August 5
Status: QA
Progress: OnTrack
Estimate: 18.0 Hours
Scope Chg:

## Slide 19
Purchase Order New Form(Back)
Assignee/Contributors: Pouria Azadeh
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: July 23
Status: QA
Progress: OnTrack
Estimate: 18.0 Hours
Scope Chg:

## Slide 21
Ali Mokhtari

## Slide 22
Automate Financial Job Execution
Assignee/Contributors: Ali Mokhtari
Stakeholder: Finance
KRs:
Deadline:
Accomplishments
Challenges
Start: September 16
Status: InProgress
Progress: OnTrack
Estimate: 6.0 Hours
Scope Chg:

## Slide 24
fix warehouse http logger middleware
Assignee/Contributors: Ali Mokhtari
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: August 20
Status: Resolved
Progress: OnTrack
Estimate:
Scope Chg:

## Slide 26
Real time connection (Mart Panel- Back)
Assignee/Contributors: Ali Mokhtari
Stakeholder: Operation, Tech
KRs: Realtime Features
Deadline: September 22
Accomplishments
Challenges
Start: August 20
Status: InProgress
Progress: OnTrack
Estimate: 12.0 Hours
Scope Chg:

## Slide 28
Group report on the Financial orders list(Back)
Assignee/Contributors: Ali Mokhtari
Stakeholder: Finance
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: August 6
Status: Resolved
Progress: OnTrack
Estimate: 3.0 Hours
Scope Chg:

## Slide 30
Export Detailed Financial Report(Back)
Assignee/Contributors: Ali Mokhtari
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: July 28
Status: QA
Progress: OnTrack
Estimate: 12.0 Hours
Scope Chg:

## Slide 32
Amir Mohsen Jalili

## Slide 33
Fix the Error Display Issues in the Panel
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: September 22
Status: InProgress
Progress: OnTrack
Estimate: 6.0 Hours
Scope Chg:

## Slide 35
Add New Columns to Product History Page
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline: September 22
Accomplishments
Challenges
Start: September 18
Status: QA
Progress: OnTrack
Estimate: 2.0 Hours
Scope Chg:

## Slide 37
Fix the issue of Export Price Discrepancies Details
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: September 17
Status: QA
Progress: OnTrack
Estimate: 3.0 Hours
Scope Chg:

## Slide 39
Add Filter to Products History(front)
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: September 1
Status: QA
Progress: OnTrack
Estimate: 1.0 Hours
Scope Chg:

## Slide 41
Implement Bulk Discount on Purchase Order&Discrepancy&Financial Details (front)
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: September 7
Status: Resolved
Progress: OnTrack
Estimate: 6.0 Hours
Scope Chg:

## Slide 43
Add and Edit Tax Column in Purchase Order Details & Update Total Calculation(Front)
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: September 17
Status: QA
Progress: OnTrack
Estimate: 3.0 Hours
Scope Chg:

## Slide 45
Convert Panel URLs to Kebab-Case
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder: Tech
KRs: Launch of Mart in all of Smart Vendor
Deadline: September 19
Accomplishments
Replace PacalCase to kebab-case
Challenges
Start: September 3
Status: QA
Progress: OnTrack
Estimate: 4.0 Hours
Scope Chg:

## Slide 47
Fix the issue of Display Error Message in Aisles File Import
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: August 28
Status: Dev
Progress: OnTrack
Estimate: 1.0 Hours
Scope Chg:

## Slide 49
Add a separate access for the PO/TRs' export
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder: Finance
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
edit and fix permission for roles in purchase order list
Challenges
Start: August 24
Status: QA
Progress: OnTrack
Estimate: 1.0 Hours
Scope Chg:

## Slide 51
Add validations of PO's Confirmation
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline: September 9
Accomplishments
fixed rate for enter percent
Challenges
added validation to percent value in editable cells
Start: August 20
Status: Resolved
Progress: OnTrack
Estimate: 4.0 Hours
Scope Chg:

## Slide 53
Fix the Issue of Reverse Display of Discount Decimals
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: August 20
Status: Resolved
Progress: OnTrack
Estimate: 2.0 Hours
Scope Chg:

## Slide 55
Fix Discount Amount Display Issue on Product Management
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: August 6
Status: Resolved
Progress: OnTrack
Estimate: 1.0 Hours
Scope Chg:

## Slide 57
Bulk confirm of POs & TRs (Front)
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline: September 9
Accomplishments
Easier to confirm orders
Challenges
add check box for confirm init status
Start: August 21
Status: Resolved
Progress: OnTrack
Estimate: 12.0 Hours
Scope Chg:

## Slide 59
Adding Pagination to Price History Page
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline: September 16
Accomplishments
Add new API for price history
Challenges
Start: July 24
Status: Resolved
Progress: OnTrack
Estimate: 2.0 Hours
Scope Chg:

## Slide 61
Transfer Request New Form(Front)
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline: September 2
Accomplishments
Avoiding errors of adding transfer request through Excel file
Challenges
add new page and forms in the page for create new transfer request
Start: August 24
Status: QA
Progress: OnTrack
Estimate: 12.0 Hours
Scope Chg:

## Slide 63
Purchase Order New Form(Front)
Assignee/Contributors: Amir Mohsen Jalili
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline: September 1
Accomplishments
Avoiding errors of adding new purchase order through Excel file
Challenges
add new page and forms in the page for create new purchase order
Start: July 24
Status: QA
Progress: OnTrack
Estimate: 18.0 Hours
Scope Chg:

## Slide 65
Farnoosh Rad

## Slide 66
Fix Display Issue in Invoice for Large Orders
Assignee/Contributors: Farnoosh Rad
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: September 9
Status: InProgress
Progress: OnTrack
Estimate: 5.0 Hours
Scope Chg:

## Slide 68
Access per vendor(front)
Assignee/Contributors: Farnoosh Rad
Stakeholder: Operation
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: September 8
Status: QA
Progress: OnTrack
Estimate: 2.0 Hours
Scope Chg:

## Slide 70
Enable Purchase Order Invoice in a New Tab(Front)
Assignee/Contributors: Farnoosh Rad
Stakeholder: Finance
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: September 22
Status: InProgress
Progress: OnTrack
Estimate: 0.5 Hours
Scope Chg:

## Slide 72
fix pending picklists request for statistics request
Assignee/Contributors: Farnoosh Rad
Stakeholder: Operation, Tech
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: August 17
Status: Resolved
Progress: OnTrack
Estimate: 3.0 Hours
Scope Chg:

## Slide 74
Export Product Inventory Details (Front)
Assignee/Contributors: Farnoosh Rad
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: September 22
Status: Code Review
Progress: OnTrack
Estimate: 3.0 Hours
Scope Chg:

## Slide 76
Mahnaz Shabihi

## Slide 77
Display the QC Reason's List(Back)
Assignee/Contributors: Mahnaz Shabihi
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: September 16
Status: QA
Progress: OnTrack
Estimate: 6.0 Hours
Scope Chg:

## Slide 79
Add POs/Trs ID to Inventory Log
Assignee/Contributors: Mahnaz Shabihi
Stakeholder: Operation
KRs: Launch of Mart in all of Smart Vendor
Deadline: September 22
Accomplishments
Add Po Id and Tr Id to Log Add Reference Type to Log
Challenges
Start: September 22
Status: QA
Progress: OnTrack
Estimate: 6.0 Hours
Scope Chg:

## Slide 81
Add purchase_promotion_price and MRP_promotion_price Fields to Product Supplier
Assignee/Contributors: Mahnaz Shabihi
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline: August 31
Accomplishments
Challenges
Start: September 1
Status: Resolved
Progress: OnTrack
Estimate: 4.0 Hours
Scope Chg:

## Slide 83
Add and Edit Tax Column in Purchase Order Details (Back)
Assignee/Contributors: Mahnaz Shabihi
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: September 7
Status: QA
Progress: OnTrack
Estimate: 1.0 Hours
Scope Chg:

## Slide 85
Validate Promotion Purchase Price During Order Placement
Assignee/Contributors: Mahnaz Shabihi
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: September 1
Status: Resolved
Progress: OnTrack
Estimate: 2.0 Hours
Scope Chg:

## Slide 87
Add Vendor Access to All APIs
Assignee/Contributors: Mahnaz Shabihi
Stakeholder: Operation
KRs: Launch of Mart in all of Smart Vendor
Deadline: August 24
Accomplishments
Add agent constraints to authorize api response Add assign api for access vendor
Challenges
Start: August 21
Status: QA
Progress: OnTrack
Estimate:
Scope Chg:

## Slide 89
Remove gorm.DB.Model from warehosue repository
Assignee/Contributors: Mahnaz Shabihi
Stakeholder: Tech
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: September 1
Status: InProgress
Progress: OnTrack
Estimate: 4.0 Hours
Scope Chg:

## Slide 91
Export Product Inventory Details (Back)
Assignee/Contributors: Mahnaz Shabihi
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline: September 14
Accomplishments
Challenges
Start: September 1
Status: QA
Progress: OnTrack
Estimate: 5.0 Hours
Scope Chg:

## Slide 93
Export Price Discrepancies Details (Back)
Assignee/Contributors: Mahnaz Shabihi
Stakeholder: Commercial
KRs: Launch of Mart in all of Smart Vendor
Deadline: August 14
Accomplishments
Export sale and purchase price discrepancy
Challenges
Start: August 12
Status: QA
Progress: OnTrack
Estimate: 12.0 Hours
Scope Chg:

## Slide 95
Bulk confirm of POs & TRs (Back)
Assignee/Contributors: Mahnaz Shabihi
Stakeholder:
KRs:
Deadline: August 21
Accomplishments
Bulk confirm purchase order and transfer request
Challenges
Start: August 20
Status: Resolved
Progress: OnTrack
Estimate: 12.0 Hours
Scope Chg:

## Slide 97
Fix the issue of sales Price Discrepancy in Partial receiving
Assignee/Contributors: Mahnaz Shabihi
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: August 19
Status: QA
Progress: OnTrack
Estimate: 12.0 Hours
Scope Chg:

## Slide 99
Access per vendor
Assignee/Contributors: Mahnaz Shabihi
Stakeholder: Operation
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: July 21
Status: QA
Progress: OnTrack
Estimate: 24.0 Hours
Scope Chg:

## Slide 101
Masoud MohammadHashem

## Slide 102
First page: Suppliers' List(App)
Assignee/Contributors: Masoud MohammadHashem
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: September 22
Status: InProgress
Progress: OnTrack
Estimate: 12.0 Hours
Scope Chg:

## Slide 104
Add Barcode Scan Search to Picked Items Tab
Assignee/Contributors: Masoud MohammadHashem
Stakeholder: Operation
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: September 17
Status: Dev
Progress: OnTrack
Estimate: 4.0 Hours
Scope Chg:

## Slide 106
Mart search APP(App)
Assignee/Contributors: Masoud MohammadHashem
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: September 9
Status: Dev
Progress: OnTrack
Estimate: 6.0 Hours
Scope Chg:

## Slide 108
Do not show done picking till picklist is scrolled to the end of the list
Assignee/Contributors: Masoud MohammadHashem
Stakeholder: Operation
KRs: Reduce Purchase Order Processing Time by Suppliers' Panel
Deadline: August 24
Accomplishments
Challenges
Start: September 15
Status: Dev
Progress: OnTrack
Estimate: 3.0 Hours
Scope Chg:

## Slide 110
Implement the V2 API(APP)
Assignee/Contributors: Masoud MohammadHashem
Stakeholder: Operation
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: August 13
Status: Dev
Progress: OnTrack
Estimate: 3.0 Hours
Scope Chg:

## Slide 112
Add validations of scanning item's barcodes or aisle's barcodes
Assignee/Contributors: Masoud MohammadHashem
Stakeholder: Operation
KRs: Launch of Mart in all of Smart Vendor
Deadline:
Accomplishments
Challenges
Start: August 18
Status: Code Review
Progress: OnTrack
Estimate: 6.0 Hours
Scope Chg:

## Slide 114
Mart search APP
Assignee/Contributors: Masoud MohammadHashem
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: September 17
Status: Dev
Progress: OnTrack
Estimate: 20.0 Hours
Scope Chg:

## Slide 116
Mohammad Yaldayi

## Slide 117
Display the QC reason's list(App)
Assignee/Contributors: Mohammad Yaldayi
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: September 22
Status: InProgress
Progress: OnTrack
Estimate: 9.0 Hours
Scope Chg:

## Slide 119
Fix the issue of force update(app)
Assignee/Contributors: Mohammad Yaldayi
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: August 7
Status: QA
Progress: OnTrack
Estimate:
Scope Chg:

## Slide 121
Fix the search result issue after deleting scanned reference ID
Assignee/Contributors: Mohammad Yaldayi
Stakeholder:
KRs:
Deadline:
Accomplishments
Challenges
Start: August 17
Status: Resolved
Progress: OnTrack
Estimate: 3.0 Hours
Scope Chg:

## Slide 123
Unassigned

## Slide 124
Display the QC reason's list
Assignee/Contributors: Unassigned
Stakeholder: Operation
KRs: Launch of Mart in all of Smart Vendor
Deadline: September 9
Accomplishments
Qc supervisor must choose a reason for bulk items which has picked partially
Challenges
Start: September 8
Status: InProgress
Progress: OnTrack
Estimate: 9.0 Hours
Scope Chg: